Druggability Project — Handoff & Context

Joseph Lenczowski  |  Directed Studies, UBC AI for Biochemistry

Compiled May 29, 2026 (post-presentation handoff)

Complete context for picking up the druggability classification project. Covers phase 1 work (AlphaFold structural database), phase 2 work (ESM-2 druggability classifier), supervisor's fine-tuning pipeline, and planned next steps for dataset expansion and similarity-based evaluation.

Project Context

This is a UBC directed studies project under Dr. Henry Kilgore, AI for Biochemistry. Three undergrads each build a binary classifier for a different protein property: Sally and Cleo on aggregation, Joseph on druggability, and Harry/Muse/Amosale on drug resistance. End goal is merging all three into a unified human proteome database with multiple property predictions per UniProt ID.

Joseph presented Phase 1 + Phase 2 results at the Friday lab meeting on May 29, 2026. The handoff below covers everything that's been done plus the planned next steps Dr. Kilgore wants to pursue.

Phase 1 — AlphaFold Structural Database (Completed)

What it is

A resumable Python pipeline that queries the AlphaFold EBI REST API for every reviewed human protein in UniProt and assembles a structural feature database.

Numbers

- Total proteins queried: 83,385 (full reviewed human proteome from UniProt)

- Proteins with AlphaFold models: 72,658 (~87% coverage)

- Failed API requests: 0

- Final file: human_proteome_alphafold.xlsx, 28 MB

What's in the file

- Original 8 UniProt columns (uniprot_id, gene_symbol, sequence, length, etc.)

- viewer_url — link to AlphaFold web viewer

- structure_data — JSON blob per protein with pLDDT stats (mean, median, % at each confidence tier), PAE matrix summary, disorder region detection (≥20 consecutive residues with pLDDT < 50), CIF and PAE download URLs

Why URLs instead of raw CIF files

Storing all CIF files would have been ~70 GB. Storing URLs in JSON keeps the file at 28 MB while preserving the ability to re-download on demand. This was a deliberate engineering choice.

Script location

C:\Users\Joseph\alphafold_project\fetch_alphafold.py

Resumable via checkpoint every 500 proteins. Used during this project to gather sequence and structural info but the structural features themselves weren't fed into the druggability classifier — that's potential future work.

Phase 2 — ESM-2 Druggability Classifier (Completed)

Step 1: Dataset Build

Joseph built the labeled dataset himself in phase1_dataset.ipynb. Output: phase1_dataset.xlsx with 3,854 proteins total.

Sources

- protein_class_FDA.tsv — 854 rows, 851 unique UniProt IDs, FDA-approved drug targets (Pharos-derived, Tclin equivalent)

- protein_class_potential.tsv — 1,757 UniProt IDs, potential drug targets (Pharos Tchem/Tbio equivalent)

- UniProt REST API — full reviewed human proteome, 20,431 proteins

- ChEMBL REST API — bioactivity check per protein

Build steps

- Started with 851 FDA targets as initial positives

- Pulled 20,431 reviewed human proteins from UniProt

- Removed FDA targets and the 1,757 potential-targets list, leaving 17,827 candidate negatives

- Random-sampled 3,000 from those as negatives (seed 42)

- Retrieved sequences for all selected proteins

- Queried ChEMBL REST API for every protein with CHEMBL_CUTOFF_NM = 100

- Flagged ChEMBL_flag = 1 if any compound had IC50/Ki/Kd ≤ 100 nM on a single-protein target

- Final druggable label = FDA_flag OR ChEMBL_flag

Final composition

- Total proteins: 3,854 (one above prior reports of 3,853, minor ID cleanup)

- FDA + ChEMBL (strongest positives): 519

- FDA only: 334

- ChEMBL only: 270

- Negatives: 2,731

- Druggable total: 1,123

- Class ratio: ~29% positive / 71% negative

Why exclude Pharos 'potential' targets from negatives

Proteins with active drug development efforts but no approved drug yet are ambiguous. Labeling them 'undruggable' would inject label noise. Excluding them from the negative pool reduces mislabeling. The ChEMBL query in step 4 catches additional ones (the 270 'ChEMBL only' positives are essentially Pharos Tchem proteins picked up by binding data).

Step 2: ESM-2 Embedding Pipeline

Model

- Variant: esm2_t6_8M_UR50D (smallest publicly released ESM-2)

- Layers: 6 transformer layers

- Hidden dim: 320

- Parameters: 8 million

- Hardware: CPU only (Intel Iris Xe is not CUDA, no GPU available)

Pipeline

- For each protein, ran the full sequence through ESM-2

- For sequences over 1,022 residues (ESM-2's hard limit), used sliding window: 1,022 residue window, 256 residue overlap, averaged per-residue embeddings across overlapping windows

- Mean-pooled per-residue embeddings to produce one 320-dim vector per protein per layer

- Extracted from ALL 6 layers, not just one

- Runtime: ~30 minutes on CPU for 3,854 proteins

- Output: phase1_dataset_with_embeddings.json (~80 MB) — labels + 6 layer embeddings per protein

Step 3: Layer Analysis (Linear Probes + UMAP)

Linear probe AUCs (5-fold CV logistic regression, per layer)

- Layer 1: 0.775

- Layer 2: 0.797

- Layer 3: 0.808

- Layer 4: 0.803

- Layer 5: 0.791

- Layer 6: 0.815 (selected)

Sanity checks performed

- Length confounder: druggable median 480 residues vs non-druggable 377. Mann-Whitney p = 2.85e-29. Length-only baseline AUC: 0.615. Layer 6 beats baseline by 0.20 AUC.

- Classifier comparison: logistic 0.815, gradient boosting 0.816, MLP 0.792 — all within noise. Embeddings are linearly separable; added model complexity doesn't help.

- Cosine similarity matrix of mean embeddings: L3-L5 cluster >0.95 (redundant middle band). L1 most distinct (0.62-0.76 with others). L6 distinct from middle band, characteristic of task specialization.

- Gene-family analysis: top 10 prefixes in druggable set are all known target families (CACN 26, GABR 16, HDAC 11, SLC1 11, CHRN 11, KCNJ 10, PRKC 9, ATP2 8, KCNA 8, SLC2 8). Family leakage flagged as the primary methodological caveat.

UMAP visualization

2x3 grid, one panel per layer, colored by binary druggability label. Layers 1-2 show diffuse mixing. Layer 6 shows clearest red (druggable) clustering. Complementary view to the linear probe quantitative findings.

Files Produced

- phase1_dataset.ipynb: Dataset build notebook (C:\Users\Joseph\phase1_dataset.ipynb)

- phase1_dataset.xlsx: Labeled dataset, 3,854 rows

- phase1_dataset_with_embeddings.json: Labels + 6-layer ESM-2 embeddings (~80 MB) — input for next-phase fine-tuning

- ESM-2 notebook: C:\Users\Joseph\esm_druggability\ (Jupyter notebook with embedding + analysis cells)

- human_proteome_alphafold.xlsx: Phase 1 structural database (28 MB, separate project)

Friday Presentation (Delivered May 29, 2026)

11 slides under the group's Week_3_Presentation.pptx (slides 16-26 of the combined deck). Joseph presented for ~5 minutes during the lab meeting, alongside Sally/Cleo (aggregation, slides 1-15) and Harry/Muse/Amosale (drug resistance, slides 27-39).

Slide structure

- 16: Title slide

- 17: BACKGROUND section divider

- 18: Background bullets + PDB ribbon image

- 19: GOAL section divider

- 20: Goal + workflow diagram (custom graphic)

- 21: RESULTS section divider

- 22: Methodology + label-composition donut chart (custom)

- 23: Data results + AUC bar chart 0.615 vs 0.815 (custom)

- 24: UMAP figure (2x3 grid by layer)

- 25: Layer redundancy + cosine similarity matrix (custom)

- 26: Limitations + gene-family bar chart (custom)

Custom graphics produced (all in style-matched blue palette)

- workflow_diagram.png — 5-box pipeline

- label_composition_donut.png — dataset composition

- auc_bar_chart.png — length baseline vs layer 6 AUC

- cosine_similarity_matrix.png — 6x6 layer heatmap

- family_leakage_bars.png — top 10 gene prefixes

Comparison With Other Groups

Aggregation (Sally and Cleo)

Used AGGRESCAN3D (existing scoring algorithm) to score all 83,383 human proteins, bucketed into three risk tiers (High 16.1%, Medium 49.5%, Low 34.4%). Did not train or evaluate a classifier — applied an existing unsupervised tool. Note: their slide 14 claims layer 5 of a 480-dim model, suggesting they used a larger ESM-2 variant (esm2_t12_35M_UR50D) than Joseph did.

Drug resistance (Harry, Muse, Amosale)

Built a labeled dataset of 290 entries from MDRDB using DDG.EXP z-score ≥ 1.36 as resistance threshold. Dataset-only — no embeddings, no classifier, no results. They are roughly at the equivalent of Joseph's Phase 2 Step 1.

Joseph's relative position

The only group with a trained AND evaluated classifier, quantitative model performance, sanity checks, and an explicit limitations slide. Methodologically the most complete project of the three, even though the dataset is smaller than the aggregation group's screening run.

Supervisor's Fine-Tuning Pipeline (Pending)

During the presentation week, Dr. Kilgore sent two versions of an ESM-C fine-tuning pipeline:

- First version: esmc_finetune.ipynb — Jupyter notebook using HuggingFace tokenizer. Had portability issues outside their environment.

- Second version: fine-tuning.py — standalone Python script using Meta's native esm package and EsmSequenceTokenizer. First half only (data loading + tokenization + forward pass test). No training loop yet.

Key details of the pipeline

- Model: ESM-C 300M parameters (much bigger than Joseph's 8M ESM-2)

- Task: Multi-label classification using ref_* columns (Joseph would adapt to binary)

- Pooling: Attention-masked mean pooling on encoder embeddings

- Loss: BCEWithLogitsLoss

- Hardware needed: H100 referenced in original notebook — requires a real GPU

Blocker

Joseph's laptop has Intel Iris Xe integrated graphics — not CUDA-capable. Cannot run any version of this pipeline locally. Needs GPU access via Sockeye (UBC ARC), Colab Pro, or lab compute. This was flagged with Dr. Kilgore at the meeting; awaiting his guidance on compute setup.

Planned Next Steps (Discussed With Supervisor)

1. Expand the labeled dataset

Dr. Kilgore shared a bioRxiv paper (link: https://www.biorxiv.org/content/10.64898/2026.02.19.706919v1.full — likely 'Searching the Druggable Genome using Large Language Models') as a reference for growing the training set. Need to read carefully before executing.

Likely expansion sources

- Open Targets tractability buckets (downloadable TSV) — gold-standard target-disease annotation, thousands of additional proteins

- canSAR tractability annotation export

- Pharos full target development levels (Tclin/Tchem/Tbio/Tdark) — currently only used as exclusions for the negative pool, could be expanded into positive labels

- Tiered ChEMBL thresholds — current pipeline uses strict 100 nM cutoff; could add weak positives (100 nM to 10 μM) and confirmed inactives (tested but no hit) as additional label tiers

Expected dataset size after expansion

Conservatively 5,000-15,000 labeled proteins depending on inclusion criteria. Still far short of 83k — most of the proteome remains genuinely unlabeled.

Honest caveat

Bigger isn't automatically better. Adding noisier labels (e.g. 10 μM ChEMBL hits as positives) may reduce AUC even with more data. That's not regression — it's a more realistic estimate. Should be ready to defend a number that drops.

2. Fix family leakage with similarity-based splits

Current evaluation uses random 5-fold CV. Top 10 gene-name prefixes in positives are all known target families (kinases, GPCRs, ion channels, etc.), so random splits put close relatives in both train and test. The 0.815 AUC is almost certainly inflated.

Proposed fix

- Cluster proteins by sequence identity (MMseqs2 at e.g. 30% or 50% identity)

- Assign whole clusters to either train or test, never split a cluster across folds

- Re-run layer probe analysis

- Expected AUC drop is the point — the new number actually means something

3. Run LoRA fine-tuning of ESM-2 or ESM-C

Once GPU access is sorted and the expanded dataset is built. Adapt Dr. Kilgore's fine-tuning.py from multi-label to binary druggability. Add a proper training loop with optimizer, backprop, LoRA configuration.

4. Deploy trained model on the full 83k human proteome

This is where the 83k file finally enters the pipeline — for prediction, not training. Once the model is trustworthy, score every UniProt human protein. Output CSV with UniProt_ID and druggability_probability. This becomes the druggability column in the merged group database.

5. Integrate with groupmates' work

Join Joseph's druggability scores with the aggregation group's risk scores and the drug resistance group's labels (once they finish training their model) on UniProt ID. Single combined table per protein with multiple property columns.

Environment & Setup

Conda environments

- bioai: rdkit and ChEMBL work, used for phase1_dataset.ipynb

- esm: ESM-2 environment with fair-esm, jupyter, torch (CPU)

- alphafold: Phase 1 structural data work

Working setup

- OS: Windows, Anaconda Prompt for terminal work

- Jupyter for interactive analysis

- No GPU available locally (Intel Iris Xe — not CUDA)

User preferences (important for tone)

- Prefers concise, professional communication without filler

- Dislikes em dashes — use commas, parentheses, or periods

- Wants honest pushback, not flattery — call out methodological issues directly

- Prefers manual data entry from formatted tables over automated scripts when they don't integrate cleanly

- Other ongoing project: cannabis recall tracking (RC2 spreadsheet, separate work for boss)